# Docs PR Hashtag Helper

Hackathon project one-pager | Simpler Microsoft Learn PR automation for every contributor

GOAL Help writers, reviewers, engineers, vendors, and partners discover and use Microsoft Learn PR automation commands correctly without memorizing syntax or searching separate guidance.

# Problem

Microsoft Learn repositories use hashtag commands such as #sign-off, #hold-off, and #assign-reviewer to manage pull requests. These commands are useful, but contributors might not know which commands exist, what they do, which parameters they require, or whether a repository supports them.

Official command reference: PRMerger hashtag commands - Platform Manual | Microsoft Learn

Commands are easy to forget or mistype.

Guidance is separated from the contributor's workflow.

Incorrect commands can delay assignments, reviews, sign-off, and merges.

Occasional contributors and external partners face the greatest learning barrier.

# Audience

Anyone who contributes to Microsoft Learn documentation: writers, editors, reviewers, content PMs, engineers, vendors, community contributors, and partner teams. The solution should be broadly accessible, require little or no training, and avoid dependence on corporate-only access.

# Top three solution options

| Option | What it provides | Strength | Trade-off |
| --- | --- | --- | --- |
| Web command finder and builder | A public page where users search by intent, review effects and requirements, enter parameters, and copy valid syntax. | Universal, no installation, works for internal and external contributors. | Requires opening another page unless linked from the workflow. |
| GitHub App or bot | In-PR help, command suggestions, and validation through comments or a lightweight command menu. | Centralized and available to everyone in enabled repositories. | Requires hosting, permissions, security review, and repository onboarding. |
| In-context autocomplete | Suggestions and explanations while typing in GitHub, delivered through a browser extension or future native integration. | Fastest daily experience and prevents syntax errors before submission. | Installation limits reach unless GitHub provides native support. |

# Priority enhancements

| Enhancement | Refined behavior | Priority |
| --- | --- | --- |
| Repository eligibility | Activate command assistance only when PRMerger support is confirmed. Otherwise show a clear, nonblocking message: 'PRMerger commands aren't enabled for this repository.' | Must have |
| Assignee lookup | For #assign:, #reassign:, and reviewer commands, search eligible GitHub users by display name or username. Insert the username in the exact syntax PRMerger requires, without forcing the user to type @. | Must have |
| Command validation | Detect unsupported commands before submission and explain whether the command is unavailable, misspelled, or unsupported by the current repository. Link to the official command reference. | Must have |
| Discoverability without # | Provide an explicit 'PR commands' entry point near the comment composer so users can browse actions without knowing the # trigger. Keep # autocomplete as a fast path for experienced users. | Must have |
| Contextual sign-off action | Show a Sign off action near the PR status area when the PR is eligible. After sign-off, change the action to Hold off and reflect the current state to avoid duplicate or contradictory commands. | Prototype |
| Complete command palette | Offer the full supported PRMerger command set in a searchable action menu. Slash-style discovery can be tested, but generated output must use the official hashtag syntax. | Should have |
| Blocked-state guidance | When GitHub shows 'Merging is blocked,' surface Sign off only when missing sign-off is the cause and the user is eligible. Otherwise explain the actual blocker instead of offering an ineffective action. | Prototype |

# Recommended hackathon approach

Build a shared command catalog containing each command's intent, syntax, parameters, effect, permissions, repository availability, example, and guidance link. Use that catalog to create a simple web command builder as the broadly accessible prototype, then compare it with the existing in-context autocomplete experience. Create a short GitHub bot storyboard or technical proof of concept to assess the centralized option.

Decision: Select the post-hackathon direction using contributor testing, reach, adoption effort, correctness, security, accessibility, and maintenance cost rather than committing to a channel in advance.

# Two-person plan

| Partner 1: Build | Partner 2: Validate |
| --- | --- |
| Define the shared command catalog. | Interview contributors across roles and affiliations. |
| Build the web command-builder prototype. | Verify command guidance and design clear descriptions. |
| Connect the existing autocomplete prototype to the catalog. | Run the same usability tasks across the prototypes. |
| Assess the GitHub bot/App architecture. | Score options and prepare the recommendation and demo. |

# Four-day schedule

| Day | Focus | Output |
| --- | --- | --- |
| 1 | Understand | Interview 5-8 contributors; confirm pain points and selection criteria. |
| 2 | Build | Create the command catalog and web builder; align the autocomplete prototype. |
| 3 | Test | Compare task completion, accuracy, comprehension, accessibility, and adoption friction. |
| 4 | Decide | Present prototypes, evidence, option scorecard, and recommended roadmap. |

# Success measures

At least 80% of participants discover and generate the correct command without separate training or knowing the # trigger.

No malformed or repository-unsupported command is submitted in core test scenarios.

Participants can explain a command's effect before using it.

Testing includes at least four contributor roles and one vendor, partner, or community contributor.

The universal experience works without installation or corporate-only access.

# Key risks

| Risk | Mitigation |
| --- | --- |
| Command information becomes outdated | Maintain one versioned catalog with a clear owner and authoritative source links. |
| The selected channel excludes some contributors | Require a public, no-install fallback regardless of the primary experience. |
| The team tries to build all three options fully | Build two testable prototypes and one lightweight proof of concept; invest after testing. |